Norio Kaifu, Director General

National Astronomical Observatory of Japan

August 1, 2002

Dear colleagues,

I am sending attached our draft proposal summary of Japanese participation to ALMA and a proposal for an interim framework in the transition phase.  It is meant for a preview of our full proposal that we will send to the ALMA Coordination Committee (ACC) in mid August.  In the following, I explain some background of the draft plan.

Guiding Principle: Toward the Trilateral ALMA

Last year, with enthusiastic contribution by scientists in Europe, North America, Japan, and Chile, ASAC has worked out an ideal line of instrumentation and functions for the trilateral ALMA, which was indeed a valuable achievement.  We have set a guiding principle to realize this trilateral ALMA plan as much as possible by Japanese participation while minimizing the overheads by simple interfaces between Japan and the preceding partners.  NAOJ has drafted a new plan of Japanese participation to ALMA referring to the ASAC recommendation and further inputs from the Japanese scientific community.

The plan should also be consistent with our prior request for ALMA construction funding.  I would point out that the inclusion of the four 12-m antennas in our proposal as a part of the ACA system is critically important in this respect, in addition to the scientific reasons.

Japanese funding status and time line

The Japanese government has funded the R&D for the ALMA project for FY 2002 and 2003.  It includes the funding of the 12-m prototype antenna with other new developments such as photonic technologies, and a new building at NAOJ that houses the development/fabrication　facilities related to ALMA.  Japanese major research facility projects have been 100% funded after such a major governmental investment in R&D.

To affirm the formal Japanese participation by getting funds for ALMA construction at a satisfactory level, we are making a new round of negotiation with our government.  The new round involves a Working Group of the MEXT Science Council that reviews the Japanese participation in ALMA in terms of its content and the size of the Japanese budget.  The WG has already started its review process with very positive response to our basic plan of participation as attached in this letter.  Their report will be submitted to the Council in December.  Our goal is to have a good understanding about the funding plan of ALMA-J among NAOJ, MEXT, and the Ministry of Finance (MoF) by the end of this year.  After the submission of the MEXT budget request of the ALMA-J starting from FY2004 to MoF in August 2003, MEXT will be ready to make a formal statement of its intent.

It is needless to say that the above process in Japan must proceed in parallel with the negotiation with the European and North American partners.  In particular, we understand that the EACC and ALMA Board meetings planned in September - October this year will be a critically important occasion for the realization of Japanese participation to ALMA.   I would very much appreciate your cooperation and fruitful discussion in coming meetings toward our bright goal, which would provide wonderful scientific excitements to us all.

Japanese prototype antenna and participation in the joint antenna evaluation

In May this year, the NAOJ has made a contract with Mitsubishi Electric Company for the Japanese 12-m prototype antenna.  We had a CDR in June with a participation of Jaap Baars and Jeff Kingsley, and the construction of the antenna is in good progress.

The operation of ALMA will last at least 30 years.  We can easily see that scientific pressure for submillimeter-wave observation will grow even larger in the course of the operation.  To keep up with this evolving requirement, new frequency bands or new generation signal processors would be added.  However, it will be almost impossible to replace the antennas.  This was the reason why the partners of ALMA have decided to build the prototype antennas and to make the joint evaluation based on the careful consideration of technical risks.  We are willing to share the responsibility to finish this activity in a fruitful and timely manner, so that scientists can enjoy the high potential of the ALMA antenna in the coming decades.

With best wishes,

Norio Kaifu

Director general, NAOJ

The draft proposal summary of Japanese participation

National Astronomical Observatory of Japan

August 1, 2002

1) The ACA system

Build a system of twelve 7-meter antennas and four high-performance 12-meter antennas.  They are equipped with all the required frontends with the baseline receiver cartridges and the IF/backend systems.  The 12-meter antennas are equipped with the nutating subreflectors and will be dedicated to accurate single-dish measurements and calibration of the 7-meter antenna array.   The ACA system will significantly enhance the imaging and photometric capability of ALMA.

2) New Receiver Bands

Fabricate and install receiver frontend cartridges of two or three bands to the 64 antennas in the baseline ALMA and the 16 ACA system antennas.  For the receiver bands to add, we propose Band 10 with the highest priority and Bands 8 and 4 with the second priority.  This will bring new observing windows to ALMA particularly at submillimeter wavelengths.

3) The Second Generation Correlator

Build the second generation correlator to be used for both the 64-element array and the ACA system.  It will enhance the spectroscopic capability of ALMA by enabling observations with full bandwidth without sacrifice of number of spectral channels (i.e., spectral resolution) and sensitivity.  This will make ALMA even more efficient and open a new field of science.

4) Contribution to Infrastructure and Operation

NAOJ will contribute to the infrastructure of the whole trilateral ALMA with a proper share.  It includes the one needed for installation and operation of the proposed Japanese instrumentation.  NAOJ will contribute a proper share of the operational cost of ALMA.

Interim framework in the transition phase: a proposal

Considering the importance of the mutual communication and the coordination efforts to be made in the transition phase from the bilateral project to the formal start of the trilateral project, I propose the following;

1) To continue the EACC function as a table for discussion on the Japanese participation and related matters,

2) To continue the Japanese involvement in the ASAC activities.  In discussion on the Japanese participation plan, the Japanese members should have an official status equal to the members from Europe and North America,

3) To continue the ALG activities to keep the best liaison between the current Joint ALMA Office and the Japanese project management, and

4) To keep close communication in the DH/TL level between the bilateral project and the Japanese team.